## Slide 1
ICS 613
· SOFTWARE ENGINEERING · UNIVERSITY OF HAWAIʻI AT MĀNOA
Surplus.
A community food exchange that reduces waste through trusted, invite-only sharing of surplus produce.
Kennan Kaneshiro · Shea Stevens · Matt Ong · Kim Cates · Jeff Wu
PHASE
Project Initiation
TEAM
Team 4
TERM
SU2026
01

## Slide 2
01
MOTIVATION
Problem & Motivation
Edible surplus food is discarded every day, yet there is no lightweight, trusted way for a small community to redistribute it before it spoils.
Households, gardeners, and small growers regularly have more than they can use , with no easy outlet.
Open public marketplaces raise trust, safety, and accountability concerns around food handed between strangers.
Closed groups such as a neighborhood, lab, or department lack a tool built for invite-only sharing and coordination.
≈ ⅓ of food produced globally is lost or wasted (FAO)
02

## Slide 3
02
OVERVIEW
Project Overview
A responsive web app where invited members browse listings and request surplus food within a private community.
Invite-only access: members join by invitation and create a profile.
Listings show category, quantity, dietary / allergen tags, and a pickup window.
Browse, search, and filter active listings, then request a quantity.
Private message threads and notifications coordinate each exchange.
A request queue handles requests in order and prevents conflicts.
03

## Slide 4
03
OBJECTIVES
Project Objectives
WHAT WE WILL ACHIEVE
Deliver a responsive web app for invite-only surplus food exchange.
Implement the request queue and lifecycle with quantity-integrity and state rules.
Enforce role-based access and permission rules.
Ship automated tests , a clear README, and seeded demo data.
Practice the full SDLC as a collaborating team.
VALUE DELIVERED
Community & end users: redistribute edible surplus before it spoils.
Trust & safety: invite-only access and a fair request queue keep exchanges accountable.
Convenience: one place to find, request, and coordinate exchanges.
The team: hands-on practice across the full development lifecycle.
04

## Slide 5
04
SCOPE
Project Scope
IN SCOPE
Invite-only registration and login, plus member profiles.
Browse, search, and filter active listings.
Request queue to ensure requests are handled in order without conflicts.
Database schema as a single source of truth for listings, threads, users, reviews, and more.
Private message thread for each exchange (poster → recipient).
OUT OF SCOPE
Payments, prices, tips, or any paid transactions. This exchange is free.
Public sign-up. Access stays invite-only.
“Looking for” posts: posters only offer up what they have.
05

## Slide 6
05
USERS
User Roles
UNREGISTERED
Guest
Holds an invite token but has not registered yet. A Guest can only register.
REGISTERED USER
Member
A registered, active user. A Member can browse, search, and filter listings, manage a profile, submit requests, and send messages.
LISTING OWNER
Poster
The Member who owns a listing. A Poster handles that listing's request queue and messages the recipient. In this scope slice, active listings come from seeded data; creating listings is out of the current scope (see Section 6).
REQUESTER
Recipient
The Member who submits a request for an item and, if approved, receives it. The poster reaches the recipient through the message thread.
06

## Slide 7
06
REQUIREMENTS
Key Use Cases & User Stories
US-01 · UC-01 · Register
As a Guest,
I want to
register with an invite token
, so I can join the trusted community.
US-06 · UC-06 · Browse & filter
As a Member,
I want to
browse, search, and filter
active listings, so I can find items of interest.
US-08 · UC-08 · Submit request
As a Recipient,
I want to
submit a request
for a quantity, so it joins the listing's queue.
US-09 · UC-09 · View queue
As a Poster,
I want to see my listing's
pending requests in order
, so I can handle them fairly.
US-10 · UC-10 · Approve / deny
As a Poster,
I want to
approve or deny
the next request, so I control distribution without conflicts.
US-12 · UC-12 · Message thread
As a Member,
I want to
message
the other party in the exchange thread, so we can coordinate.
Key user stories (US-n), each traced to its source use case (UC-n)
07

## Slide 8
07
REQUIREMENTS
Acceptance Criteria
User story · US-10
Approve or deny the next request
Source UC-10
Actor Poster
Priority High
“As a Poster, I want to approve or deny a pending request on my listing, so I control who receives my items, in order, without conflicts.”
APPROVE
Given a REQUESTED request and approved qty ≤ remaining, when the Poster approves, then it becomes APPROVED , the remaining quantity decreases, and the Recipient is notified.
DENY
Given a REQUESTED request, when the Poster denies it, then it becomes DENIED (terminal) and the Recipient is notified.
CONFLICT PREVENTED
Given an approval would push the approved quantity past the remaining quantity, when the Poster tries to approve, then the system rejects it and nothing changes.
PERMISSION
Given a Member who does not own the listing, when they try to approve or deny, then access is denied and nothing changes.
Representative scenarios from US-10 · the full Gherkin set lives in the user-stories doc
08

## Slide 9
08
DOMAIN LOGIC · UML STATE DIAGRAM
Request Lifecycle
REQUESTED
approve
APPROVED
deny
DENIED
withdraw
CANCELLED
approve → APPROVED
The remaining quantity decreases and the recipient is notified.
DENIED · CANCELLED
Both are terminal; only a pending request can be withdrawn.
Quantity rule
The approved quantity can never exceed the remaining quantity, the conflict the queue prevents.
09

## Slide 10
09
DESIGN · THREE-TIER ARCHITECTURE
System Architecture
PRESENTATION
Client
runs in the browser
React + TypeScript
Responsive layouts
Client-side routing
HTTPS REST · JSON
APPLICATION
Service / API
Python
FastAPI endpoints
Request validation
Auth & role-based access
Request lifecycle & quantity rules
SQL
DATA
Database
runs in Docker
PostgreSQL
Users · Listings · Requests
Threads · Messages
Reviews · invites
Containerized with Docker · built & deployed via GitHub Actions CI/CD
10

## Slide 11
10
TECHNOLOGY
Technology Stack
FRONTEND
React
UI
TypeScript
typing
Vite
build / dev
Node.js + npm
deps
BACKEND & DATA
FastAPI
web framework
PostgreSQL
database
pytest
BE tests
TOOLING & DEVOPS
GitHub
VCS · PRs · CI
GitHub Actions
CI/CD
Docker
packaging
ESLint · Ruff
linting
Make
local tasks
11

## Slide 12
11
PROCESS · AGILE SDLC
Development Methodology
We work in one-week iterations aligned to the course schedule. Each sprint runs a full slice of the lifecycle and ends with a working, demonstrable increment.
Phase 1
01
Requirements
User stories & acceptance criteria
Phase 2
02
Design
UML, DB schema, interfaces
Phase 3
03
Implementation
Feature branches & reviews
Phase 4
04
Testing
Unit, permissions, e2e
Phase 5
05
Delivery
Deploy, demo, retrospective
↻ repeat each sprint · incremental, iterative delivery
12

## Slide 13
12
QUALITY
Quality Assurance Plan
TESTING APPROACH
Unit tests with each feature (Vitest, pytest)
Permissions & role tests
End-to-end happy-path coverage
CI runs all tests on every PR
DEFECT TRACKING
Bugs filed as GitHub Issues
Severity & priority labels
Triaged in the weekly sync
Fixed via branch → PR → verify
CODE QUALITY
Mandatory PR review (≥ 1 approver)
Lint & format gates (ESLint, Ruff)
Type checking (TypeScript)
Coding standards in the Wiki
13

## Slide 14
13
RISK
Key Risks & Mitigation
RISK
IMPACT
MITIGATION
Scope creep
High
Lock an MVP; defer extras to the backlog; review scope each sprint.
Uneven workload / availability
Medium
Clear roles, small tasks, and pairing on critical paths.
Frontend / backend integration drift
Medium
Agree the API schema early (OpenAPI); mock endpoints.
Concurrent-request quantity bug
High
Database constraints + transactions + targeted tests.
CI/CD or deployment issues
Medium
Stand up CI/CD in Sprint 1; deploy a thin slice early.
14

## Slide 15
14
ARTIFACTS
Project Artifacts
REQUIREMENTS
Requirements Spec
User stories, acceptance criteria, and scope definition.
DESIGN
Technical Design Doc
UML, ER / database schema, architecture, constraints & assumptions.
TESTING
Test Plan & Cases
Unit, integration, and end-to-end cases, including edge cases.
DEPLOYMENT
Deployment Guide
Environments, CI/CD pipeline, and a release runbook.
AUTOMATION
Makefile
One-command local tasks: make dev, test, lint, and seed.
DOCS
README & Setup Guide
Install steps, seeded demo data, and how to run the app.
PROCESS
Board & Minutes
GitHub Projects board and the Wiki meeting-minutes log.
15

## Slide 16
15
SCHEDULE · SEMESTER PLAN
Project Timeline
W1
W2
W3
W4
W5
W6
W7
W8
W9
W10
W11
W12
Requirements
Requirements Review
System Design
R1 build
Testing & QA
R2 build
Deploy & Docs
Final
Inception
R1 Demo
R2 Demo
Final
Aligned to the ICS 613 schedule · one-week iterations within R1 and R2
16

## Slide 17
16
MILESTONES
Milestones & Deliverables
M1
Week 3 · Jun 9
Inception
Inception presentation, core requirements, and the requirements packet (due Jun 8).
M2
Week 4 · Jun 16
Requirements review
Requirements review presentation and the peer-review report (due Jun 15).
M3
Week 6 · Jul 2
Technical design
Technical design document: UML, ER / database schema, and API contracts (due Jul 1).
M4
Week 7 · Jul 7
Release 1 demo
R1 presentation and the first working release; manual test cases follow in Week 8.
M5
Week 10 · Jul 28
Release 2 demo
R2 presentation and the second working release, with R1 retrospective fixes.
M6
Week 11 · Aug 6
Deployment
Deployment guide and a deployed application.
M7
Week 12 · Aug 11
Final delivery
Final presentation, final submission, peer evaluation, and individual reflection.
17

## Slide 18
17
NEXT STEPS
Next Steps
Incorporate inception feedback into the requirements packet.
Prepare the Requirements Review presentation (Week 4, Jun 16).
Complete the Technical Design Document (Week 6, Jul 1).
Begin the R1 build with one-week iterations.
Deliver the first working release at the R1 demo (Week 7, Jul 7).
18

## Slide 19
ICS 613
· PROJECT INITIATION
Thank you.
Questions & discussion welcome.
REPOSITORY
github.com/kennank27/ICS613_Summer2026_FinalProject_Team4
TEAM
Team 4
19